A P O L L O

Art Design & Plan

Version 1.2

Contents

APOLLO	1

Art Plan	1

ART PLAN	4

ART PLAN REQUIREMENTS:	4

	Define the Art goals for the Concept Phase	4

Expectations:	4

Revision History

NOTE: All revisions to the document are tracked in this section. Once a revision is completed, a new Version number for the document needs to be created.

| Version | Date | Revised By | Notes |
| --- | --- | --- | --- |
| 1.0 | 03/07/2009 | Tarl Raney | Created document and added guidelines from WB |
| 1.1 | 04/01/2009 | Larry Paolicelli | Reformatted and added Cory Allemeier’s Art Direction notes plus the planning and risks |
| 1.2 | 04/27/2009 | Larry Paolicelli | Added Animation, inserted answers to called out risks/issues, added explanation of art team leadership. Note these changes, additions are in red. |

### ART DESIGN & PLAN

### Structure of this document

For this phase, this document will outline the overall art goals, describe the art team and rather than separate the art design, the execution plans and various risks into separate sections and documents, this document will break down each discipline and aspect of the art needed to make the game and then have all associated designs, plans, and risks under each category.

### Art Goals for the Concept Phase

The primary goal at the end of the concept phase is to define the art direction so the art team is prepared to start doing in-game visual targets of the key aspects in the game; this includes the environment, characters, any gadgets or weapons, the NPCs, the animation style, and the FX. For each aspect above, the measure of success is based on everyone on the team and the publisher agreeing that they see the same idea and the art team is able to start to execute with clear definition of what they need to make.

Tasking and Tracking

We are using a weekly tasking and tracking idea borrowed from EA that essentially keeps tasks tracked along key features or goals. A weekly cadence is used to make sure that artists are staying focused and the work that we are doing is always useful and necessary as well as aligned to milestones. An example of this document can be provided.

The Apollo Art Team for the Concept Phase

For each phase and milestone this will be updated to show any changes in the team, so those changes can be noted over time.

- Art Leadership

  - Cory Allemeier, Art Director

  - Larry Paolicelli, Art Development Director (part-time until replacement hired). UPDATE: Matt Allen, Studio Director of Art and Larry P are both providing oversight where necessary.

  - Courtney Evans, Technical Art Director (Acting until replacement hired)

- Environments

  - Dan Thibadeau, Lead World Artist

  - Casey Burpee, Senior World Artist

  - Anthony Lampa, Senior World Artist

  - Brandon Nobbs, World Artist

- Characters

  - Maegan Walling, Senior Character Artist

  - Matt Radunz, Senior Character Artist

  - William Patrick, Character Artist

- Animation

  - Patrick Watje, Animation Lead

  - John Piel, Senior Animator

  - Sean Fitzsimmons, Animator

  - Josh Paraventi, Animator

- FX

  - Mark Wood, Senior FX Artist

- Technical Art

  - Alex Hogan

Risks for the art team

- The Art Development Director is also the Senior Producer on another project. UPDATE & RISK MITIGATION: The art team for Apollo is currently small and has had Larry P full time at the start of the concept phase where much of the planning for the entire phase has been done, the rest is execution. Matt Allen, Studio Director of Art and Larry P consult, provide guidance and oversight where necessary.  Larry P continues to be involved in the Apollo Leads and core meetings as well as having meetings with the art leads on the project.

- The Tech Art Director does not want to be a manager. Monolith is actively looking to fill these two roles with replacements but the risks are obvious. UPDATE: Courtney has decided that he will be the Tech Art Director for the project.

- The WA Lead is a new lead. Dan has been at the company a long time and is very familiar with the team, the tech and the way Monolith works, so this risk is fairly low.

- No Character Lead. Maegan is acting as a lead and is keeping things on track and is representing the other character artists while Monolith actively looks for a lead to fill this role, since Maegan is not interested in management.

- Lately there has been some possible borrowing of artists by Snowblind/WB Seattle for other priorities. There is no risk at the moment but should WB Seattle need to borrow, there is a risk this could impact the team and the Concept Phase planning/schedule. UPDATE: This has not happened yet. Meanwhile, the Monolith core managers are coming up with plans to spec, organize, and manage any WB Seattle needs (Insourcing initiative). These plans will be presented to WB Seattle management (Laura)

Outsourcing Plan

For the concept phase, the only outsourcing that will be done is the Core Experience Video, which is currently in production at Digital Dimension in Montreal.

At the start of Pre-Pro, we will fill out this section.

Art Direction / Planning / Execution / Risks

Overall Art Direction Goals for the Concept Phase

To describe the style we’d like to achieve with Batman lets first look at the Dark Knight film and the ground rules that we plan to stick to.

Nolan’s Gotham is a very real city, similar to Chicago or New York as they exist today. It’s not a comic book fantasy land, but a place you could easily imagine living and working in. The characters may be over the top personalities, but they generally are dealing with real world problems or committing real world crime. There are no freeze-rays or giant mutant bugs here, just one driven man against a sea of corruption, psychopaths, and gangsters.

To portray this Gotham we will stick to that code of believability in what we see, but not necessarily how we see it. Everything in our Gotham should be something you could imagine existing in daily life

Risks

- Christopher Nolan’s film is an unknown at this time, but it’s assumed that it will be realistic like the previous 2 films. Mitigation: to use the first 2 films as an example.

Characters

Origins

The Batman universe has some of the most memorable and over the top villains in all of pop-culture. We plan to exploit as many of these as we can, while still keeping true to Nolan’s realistic universe. For example; in the comics Killer Croc is ac cannibalistic 8 foot mutant half-man/half crocodile, and not something you could imagine seeing in Dark Knight. Our Killer Croc is a surly Russian gangster (a rare skin condition that earned him the nickname) with plans to fill the power vacuum left when Harvey Dent put away most of Gotham’s Italian mob families.

Visual Treatment

Many movie licensed games try so hard to make models look like photorealistic representations of the actors that the end result is creepy and corpse-like.  Because of our real-world setting, our characters must be able to emote and create authentic drama. They need to be every bit as expressive and animated as you’d expect a great character actor to be.

To this end, we will be stylizing our characters a bit to make these expressions and emotions easier to read. Bruce Wayne will not look like a laser scan of Christian Bale, but rather a heroic caricature of him. His cold and stoic demeanor as Bruce will be built right into his model, just as Croc’s grumpy snarl would be on his.

This stylization extends to full body anatomy as well. Because the meat of our game is 3rd person hand-to-hand combat, using stylized heroic anatomy will give us the freedom to create more dynamic moves and animation in the direction of God of War.

Character Execution Plan & Risks for the Concept Phase

- Quick concepts in order to make the models necessary for the Core Video. These are already underway and have been handed off to DD. The character artists are just finishing this.

- For the next milestone, the character artists are working towards turning these models into in-game ready models.

- Risks: Generating assets for the Core video has left the character team and the Art Director with very little to no time to actually work on character concepting – the needs and timeline of the video means that assets have to be delivered early. It’s possible they miss out on generating some cool ideas since they are really in a production mode right from the start of the concept phase. Mitigation: There is none. We have to do a Core video.

- Risk: As mentioned above, no character lead is currently in place. Mitigation: Monolith is actively looking for a character lead. UPDATE: We’ve hired 2 former Lead Character Artists but neither of them feel comfortable about leading a new team, so they’ll be brought in as Seniors. If they work out for leads, great, if they don’t at least we have a lot of experience on our character team.

Character Technical Art Issues

- Batman’s cape: currently this has been mocked up in Maya and engineering is looking into solutions for the game.

- Number of AI on screen

- Character LODs if needed

- Ambient pedestrians

Animation

Since the style of Nolan’s Batman flims are realistic, that will be the foundation for the animation. However, there will need to be a balance between gameplay, style and response time for combat. Starting in the Concept Phase and through Pre-Pro, the animation team will work on varying styles that are similar to the fairly realistic style of Condemned 2.

Focus of the Animation team for the concept phase

- First steps are to block out and create an animatic for the concept video (done)

- Combat animation sequences;  goal is to provide a good solid feel that has the proper weight so the player feels like he’s part of the action and is hitting hard.

- Navigation and camera; dealing with walls and keeping the combat framed.

- Third person camera

- Representing fear and character emotions

- The Cape (also in Character Tech issues)

Animation Execution Plan & Risks for the Concept Phase

Since Motion capture is a large part of animation production at Monolith, the animators will be quickly generating data for use in both engineering and design prototypes.

Animations will be generated quickly for others departments first, then style will be added in as systems and designs get a good foundation.

- Getting basic movement started (help supply engineering with content to get started on a new animation system)

- Get a head start on defining combat with design

- Gadgets (lower priority as an animation issue).

- Risk: new animation system and when it will be completed. Mitigation: for the concept phase and part of pre-production the animation team will use the current system. Should the new system not be ready by the end of pre-production, the team will use the current system for the vertical slice.

Animation Technical Art Issues

- New animation system

  - Currently being worked on by engineering.

- Batman’s cape and how it will be animated (bones vs. vertices anim vs. cloth sim vs. a combination of systems)

- How to represent Batman when he’s in shadow (as part of the Stealth gameplay)

Environment

In the Batman universe, Gotham is very much a living, breathing part of the story. The events of Dark Knight have left Batman a fugitive from the law, and the most wanted man in the criminal underworld.  Because of this, Batman will need to stick to the shadows, the rooftops, the skies…and do his best to stay out of sight.

Colors

To make this clear to the player, lighting color will be used as general indicator of how ‘discrete’ an area is.

The busy streets at night are flooded with warm light; yellows, oranges…this is where pedestrians stroll and traffic clogs the streets. Cops are out in force with an eye out for Batman.

The rooftops and alleys are lit in cool colors of moonlight, shadows are everywhere. This is where Batman is at home, where he is free go nuts on unsuspecting criminals.

Architecture

Gotham is essentially Chicago with a touch of Hong Kong slums on the side. We’d like to give it that feel with a good mix of architecture styles, from turn of the century brownstones to the most modern glass skyscrapers, all living right next to each other.

Detail levels

Because our city zones are fairly large, we will be painting in broader strokes than we would on traditional interiors.  Batman’s ability to quickly grapple and glide around the city means we will put more of an emphasis on memorable buildings and grand vistas rather than focus on fine details.

Environment Execution Plans & Risks for the Concept Phase

- Similar to the character plans noted above; need to supply assets to DD only allowed for a short concept creation time.

- Preparing for an in-game visual target to be created for the concept phase end.  A rooftop and a street level example will be made.

Environment Technical Art Issues

The Tech Art team (Courtney and Alex) are looking into solving some of the following issues. This list and the results of their work will be updated for each milestone.

- How big is Gotham and how far can the player go

  - Current Concept Phase work on this issue: With input from design and WA, the tech art and WA team builds a small, rough gameplay area. This area is reviewed by John O Rorke (Engine architect) and Tim Coolidge (Game Designer) to make sure that this will work for performance,  and gameplay. This is a working map and is constantly being iterated on to get the right balance.

- LOD systems

  - This is high priority but it needs the attention of a new Graphics Engineer before work can begin. For the concept phase, the team is going to use triggers and the worl models to change the detail levels, essentially use this system for proof of concept.

- Building construction strategies (parts, repeatability and tools for creating buildings)

  - Current Concept Phase work on this issue: Tech art is working on a construction system that incorporates components that can be procedureally placed to ‘grow’ buildings. These components are pre-built façade tiles, corner pieces, ledge sections, etc.

- Gliding and Grappling – distance and speed.

  - See above “How big is Gotham”

- Amount of detail, number of entities, fidelity of assets

  - See above “How big is Gotham” and the WA art team is currently looking at what levels of detail work vs size of the gameplay space. These experiments are being rolled into the “How big is Gotham” map

- Lighting methodologies – night time vs. day time (daytime is small amount in game if any)

- Weather effects – lower priority, no work for this in Concept Phase

- Propagation of buildings and objects (socket system and standard sizes)

  - See above “Building construction strategies” and Art tech is looking into City building tools, such as Cityscape3D.

- Skybox – Minor work for skybox in concept phase as part of “How big is Gotham”

- Ambient vehicles on the street (non-drivable) – No work for this in Concept Phase

FX

The fx will be primarily directed at stylizing and exaggerating the realistic moves of Batman and the other characters.

Combat FX

Batman’s fighting style is fast, precise, and most of all brutal. He may not kill people but he has no qualms about crippling them. Quick X-ray views will illuminate bones that shatter, spit and blood will fly, and Batarangs will streak out to wound thugs.

Stealth FX

Hiding in shadows is Batman’s way of getting closer to enemies to scare them or disarm them. While the bad guys can’t see him when he’s hidden, the player can through the use of a subtle rim glow effect.

Gadget  FX

Batman will have many unlockable gadgets that may include vision modes or auto-targeting projectiles, all will have unique effects associated with them.

FX Execution Plans & Risks

Currently most FX work is being done for the purpose of supporting design mockups and prototypes. No Risks currently.

FX Technical Art Issues

- CTT and bandwidth for updating FX Edit

User Interface

Since we are trying to create a somewhat cinematic experience, the HUD UI during action game play will be minimal. Reticules and target boxes will only appear in context with special weapons and tactics.

Between missions, however, the Player will have access to the Batcave. Here he will set up his gadget loadouts, unlock new skills, and modify his armor for the needs of the next challenge. This will all be done on the Batcave’s computer system which will contain the games most intricate UI.