APOLLO

Technical Design

Version 1.2

# Contents

APOLLO	1

Technical Design Doc	1

TECHNICAL DESIGN DOCUMENT (TDD)	4

TDD REQUIREMENTS:	4

# Revision History

NOTE: All revisions to the document are tracked in this section. Once a revision is completed, a new Version number for document needs to be created.

| Version | Date | Revised By | Notes |
| --- | --- | --- | --- |
| 1.0 | 03/07/2009 | Tarl Raney | Created document and added guidelines from WB |
| 1.1 | 03/30/2009 | Russ Pecoraro | Added preliminary Concept Phase info |
| 1.2 | 04/27/2009 | Russ Pecoraro | Updated for final Concept Phase milestone |

# Introduction

The Technical Design Document (TDD) is a living document that, over the course of the Concept Phase and Pre-Production, will be fleshed out to describe all aspects of the technology design. During the Concept Phase, the TDD should focus on technology research, updates/refactor plans for existing systems, benchmarks, risks and technology production planning. The form of the TDD deliverable is up to the team.  Documents, Wiki/SharePoint entries, etc. are all acceptable.  The TDD should take whatever form is easiest for the technology team to produce and most useful to the team. As the TDD should be updated to reflect any changes made to the technology design during the Concept Phase, the most up-to-date version of the TDD should be delivered with each Concept Phase Milestone.

# TDD Requirements:

## Research

- 3rd Person Camera

  - New camera system that allows designer specified parameters per player state and allows a range of movement  by the player

- Brawler Combat

  - 3rd person combat based on design, similar to God of War

  - Simple attacks (Punch, Kick)

  - Recoils

  - Block

  - Simple Combos (Punch+Punch+Kick)

  - Interrupt

    - AI prevents an attack by interrupting the player

  - Counter

  - Disarm

- New Player Movement Types

  - Grapple Hook

  - Glide

- Batman’s Cape

  - We will be evaluating the tools for Havok Cloth as the basis of our simulation for the cape. The runtime portion will not be evaluated until we have more engineering resources.

- New AI Navigation System

  - We have evaluated and selected PathEngine as the 3rd party technology of our AI Navigation.

  - Automatic generation of the NavMesh so Designers will no longer need to place the NavMesh themselves.

  - PathEngine has a robust system for dynamic obstacle avoidance and should remove any issues of interpenetrating characters or objects.

  - Navigation data is transformable within a world, allowing for AI to stand on and move around on moving objects (e.g. tanks, boats, trains, etc.)

  - Supports the creation of unique pathfinding data for multiple agent sizes, preventing bigger agents from traversing smaller spaces.

  - PathEngine can also handle streaming of pathfinding data along with other level data.

- New Animation System

- Continuous blending support via parametric motion technology.

- Smarter animation selection system using predicate logic driven stack machine and motion graph technology.

- New dedicated tool for authoring cross-blends, setting up events such as sound effects, and responding to events such as input.  This tool's primary focus will be for constructing and debugging combat systems, but will be general enough to support all of our animation logic needs.

- LOD System

  - Engineering and WordArt have discussed and have done preliminary research on a new LOD system that will better support larger environments

  - The level will be broken up into multiple regions with proxies that can be substituted for the region per LOD.

  - Radius based “bubble” for creating and destroying smaller objects.

  - All meshes will support LOD

  - Game and engine objects will need to support activation and deactivation for streaming in and out.

- New Scripting System

  - Lua backend in the hopes of easily being able to replace the underlying language if the need arises.

  - Our own internal language used by content creators that gets compiled into Lua

  - Future possibility of providing a visual scripting tool to content creators (not likely in Apollo’s timeframe)

- New Audio system

  - Wwise has been evaluated and selected as our audio tool and runtime package for Apollo.

  - Engineering and the Audio department will be working together on learning the new package as well as getting the package integrated into our tools, runtime, and production workflows.

## Deferred Research

- New Player Movement Types

  - Climbing

  - Mantling

  - Wall Hugging

  - Shadow Dives

- Deferred Rendering

  - Deferred until a graphics engineer can be hired

- Cascading Shadow Maps

  - Deferred until a graphics engineer can be hired

- Multi-threaded Renderer

  - Deferred until a graphics engineer can be hired

- Resource streaming of all resources (Visibility, models, objects…)

  - Deferred until pre-production

- City population tools and systems

  - Deferred until pre-production

  - In order to create cities on a large scale we will need tools to aid with their construction and propagation.

- Asset Management Improvements (Tagging, Searching…)

  - Deferred until pre-production

  - The tagging system will allow for quick searching of assets within our asset depot.  As our worlds become bigger this becomes a greater problem.

- Gadgets

  - Deferred until pre-production

    - Grapple-Snatch

    - Batarang

    - Vision Modes

## Planned Updates / Refactoring

- Build System

  - New dashboard to allow for better monitoring and scheduling of our code and asset builds.

  - Improved hardware and scheduling of hardware for different builds

  - Research into distributed asset builds. No work will be done during concept.

  - New installer based distribution of build to content.  The installer allows us to make certain that the build is installed correctly. This will lower the cost of user support.

- Zero Time Iteration

  - Runtime editable Game Database attributes

  - WYSIWYG like view within our tools

  - Gizmos have been added to our editor.  These gizmos allow you to translate, rotate, and scale objects in our World Editor. (implemented pre concept phase)

- Collaborative Content Creation

  - Layers system in WorldEdit. This system allows multiple content creators to work on the same level at the same time.  This drastically improves the level design workflow.

- Merge of plug-in pipelines

  - Currently our character pipeline is in Maya, and our world creation pipeline is in Max.  We will be moving everything to Max.  This will allow all art departments to work with all assets collaboratively.  This will also lower engineering costs needed to support 3rd party 3D packages.

- Visibility System

  - Research and initial design into visibility occlusion

- Player Physics Simulation

  - The Havok Character Controller will replace our current (non-Havok) player physics simulation.

  - This involves updating some key game objects such as our dimensional based Trigger and VolumeBrush objects, among others, to work within our Havok based physics simulation.

- Trigger Object

  - Because we need to update our Trigger object to work within the physics simulation we are also taking the opportunity to refactor the object based on designer feedback and to better take advantage of planned future systems such as our new scripting language.

- UI

  - Refactor UI game code and content systems to be as stripped down and minimal as possible. This will allow the UI game code and content to begin the project in an optimal and functional state. Legacy UI game code and content from our previous two games will be refactored for future maintainability concerns as well as ease of development during the Production Phase for Apollo.

  - Updates to our 3rd party UI package (Scaleform) will be incorporated as well as features of Scaleform that were not used on our previous projects.

## Benchmarks

- Zero Time Iteration

  - Unreal 3.0

## Risks

- Hiring of specialized senior staff such as networking, rendering and tools

  - Risk: Several open senior engineering positions have been left un-filled for over a year with very few resumes coming in that meet our requirements. Filling these positions are crucial for us to advance our technology and tools to a more competitive level. If these roles are not filled in time we risk being un-competitive.

  - Mitigation Plan: We are actively interviewing candidates for all open positions. WBG’s new recruiting manager is streamlining the interview process and will hopefully move on to increasing our recruiting efforts soon.

    - If we are unable to hire a senior graphics engineer in time for critical changes to be made, our Engine Architect will be able to work on the most critical features required of the game. This will likely mean we will need to offload some of his tasks onto other senior engineers and will likely have other, less critical features cut.

  - Status (04/27/2009)

    - We have recently made an offer to a mid-level graphics engineer and are in the process of negotiating a start date. He is being hired in as a non-senior engineer because he lacks the experience and technical ability to be considered senior. We are continuing to look for a senior level graphics engineer but hiring a mid-level graphics engineer will allow for most work requiring a graphics engineer to progress and reduces the severity of this risk. However, it is still very important for us to hire a senior graphics engineer as soon as possible.

- Expansion of technology to larger spaces, including streaming, visibility and LOD

  - Risk: In order to be more competitive and differentiate ourselves from similar games we are working towards creating technology that allows for larger spaces for our games. There are many changes that must be made to our technology in-order to reach that goal. With limited resources, exacerbated by our hiring issues, we run the risk of not being able to make all necessary changes to accommodate larger game-play spaces.

  - Mitigation Plan: During concept and pre-production we will be prototyping larger levels with our current technology. Modification to the visibility system will be made to allow for better occlusion. An improved LOD system will also be made (dependant on hiring a senior graphics engineer). These changes will allow for larger spaces and will help determine the actual size capable for the game.

  - Status (04/27/2009)

    - The initial Visibility Occlusion system is implemented and preliminary tests show positive results.

- Migrating technology to multithreaded architecture

  - Risk: With the proliferation of multi-core architectures in PC and game console hardware we must move towards a much more multi-threaded architecture. This is a multi project endeavor that must be completed in-order for our technology to remain competitive.

  - Mitigation Plan: A multi-threaded architecture will be designed and built to allow systems to be converted individually.  Systems will be identified as primary candidates for multi-threading for Apollo and work will be started immediately on those systems.

  - Status (04/27/2009)

    - The rendering system has been identified as the first candidate for using the new architecture but the lack of a senior graphics engineer has stalled the conversion.

- Animation system to allow for fluid 3rd person animations

  - Risk: Our animation system, tools, and workflow have been identified as problem areas from previous project’s post-mortems. Integrating of 3rd party packages has been evaluated but none of the available packages fully met our needs. Creating a new animation system, tools and workflow was determined to be our best option. A new animation system has the potential to cause large changes to workflow, existing content and legacy tools, runtime and game systems. We need to be careful that we are not exchanging one problem for another. This is a time intensive endeavor that needs to be completed early in the project in order to retrain the animators, modify existing game play systems to work with the new system and allow animation intensive new features to come online in time.

  - Mitigation Plan:  Research into the animation system began before we started the concept phase for Apollo. Work has already begun on the runtime and tools changes for the new animation system. In order to reduce the risk of this system we would like to get the new animation system working for the player as soon as possible with the goal of having most player systems using the new animation system by the end of pre-production. While

  - Status (04/27/2009)

    - Our ModelEdit tool and model packer are currently being updated to support creating of parameterized animations as well as seen changes to animations in realtime using our remote communication system between the tools and running game. Debugging tools and additional features will be added in pre-production. An additional tool for creating blends between animations will be researched and worked on during pre-production.

- Tool extensions to allow for rapid development and iteration of large quantities of content

  - Risk: A consistent theme of recent post-mortem discussions has resulted in the desire to enhance our toolset for zero-time iteration and WYSIWYG editing capabilities. This work is time consuming and calls for many modifications to our tools, runtime and game systems to fully support the desired goal. We need to be aware of diminishing returns where trying to achieve zero-time iteration for some tools or systems takes too long to develop and takes time away from other work that could possibly better increase productivity for content creators.

  - Mitigation Plan: The most time consuming and bottlenecking tasks will first be identified as the tools or systems that should be modified to support zero-time iteration or WYSIWYG editing. Time estimates for those modifications will be weighed against other possible features that could boost productivity for content creators.

  - Status (04/27/2009)

    - The ability to modify game database values in our GDBEdit tool and have the value immediately be updated to a connected running game has been implemented. It is up to the game teams to identify which values from legacy game systems should be exposed as editable and weigh the cost of making them editable vs. the benefit.  All new game features will be implemented with this functionality in mind.

    - Work has recently begun on our FxEdit tool for allowing runtime editable values and remote communication with a connected game.

- New gameplay systems for a genre the studio has little experience with

  - Risk: The core competency of Monolith’s game engineering team has largely been in first person action titles. Apollo’s primary focus will be a 3rd person action/brawler title. Because of the switch in genres, a lot of our legacy gameplay systems will need to be updated to support 3rd person as well as maintaining first person in our shared game systems. Since the team has little experience with 3rd person we will likely discover new challenges that have not been encountered among the team, requiring addition research and iterations on features.

  - Mitigation Plan: While the majority of the game engineering team has no 3rd person experience we do have a few engineers that have worked on titles such as The Matrix Online and Destroy All Humans. Major systems, such as the camera and player movement systems, that we know will have to be modified for 3rd person action games will have work begin as soon as possible.

  - Status (04/27/2009)

    - We have a working first pass at a third person camera. Additional work will be done in pre-production for adding different camera states for different player states as well as improved world collision.

    - We have completed a first iteration of basic player movement changes that work with a 3rd person camera. During pre-production we will continue to iterate on the basic movement as well as add in more advanced player movement.

## Technology Production Planning

- The game engineering and core technology teams will be supporting the Art, Design and Audio departments in several ways. The tools engineers will be adding much requested features to the tools to help content increase their efficiency, iteration and collaboration. The runtime engineers are providing new technology for improving efficiency and iteration  as well, in the form of a new scripting solution and more runtime editable features such as game database values and object properties. The game engineers are heavily focused on prototyping a lot of the new gameplay features that will be needed for Apollo. Features such as 3rd person camera and brawler combat are new systems to our technology and designs. All of engineering are also providing support to content in the form of helping evaluate technology and discuss feasibility of design elements.

- Technology Licensing Plan

  - Planned Licensed Technology

    - Wwise

      - Wwise has been researched and fully evaluated from a tools, content and runtime perspective as the technology for our Audio systems. Wwise has a robust audio tools solution and runtime library.

      - Other options included FMOD which was briefly evaluated by our Audio department and determined to have poor support and inadequate tools.

    - PathEngine

      - PathEngine has been researched and fully evaluated as the technology for our AI navigation.

      - Other options included Kynapse and NavPower. PathEngine proved to be the best fit for our needs.

    - Scaleform

      - The license deal from Scaleform includes their new Scaleform Video which utilizes CRI Movie 2.0 for video playback.

      - We did not and have no plans for evaluating other UI packages.

    - Havok Physics

      - Havok Physics has been the package for our physics simulation for the past 4 shipped titles. We have been pleased Havok Physics so far and do not anticipate switching to a different physics package for Apollo.

      - Other options include Ageia PhysX which was briefly evaluated but determined to not be as feature complete as Havok Physics.

    - Havok Cloth

      - We need to conduct a proper evaluation of the Havok Cloth tools and runtime before making a definite purchase, but at this point Havok Cloth looks like a promising choice for simulating clothing and other material in Apollo, such as Batman’s cape.

      - We currently have no plans on evaluating other packages.

  - Other Possible Licensed Technology

    - Bink

      - Our current video playback solution uses Bink. However with the inclusion of Scaleform Video with Scaleform GFx 3.0 we will be investigating the use of Scaleform Video and CRI Movie 2.0 as a replacement for Bink. If our investigations leads us to not use Scaleform Video we will likely need to license Bink.

    - GameSpy

      - Depending on the multiplayer needs for Apollo, as well as retailer politics, we might need to license GameSpy.

      - Other options include Games for Windows Live and SteamWorks, both of which do not have a direct licensing cost. However, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to connect to a competitor’s distribution channel.

    - Havok Destruction

      - Destruction has been discussed as a possible feature for Apollo, although the degree of destruction and priority of the feature has not been determined at this point. Depending on the degree of destruction desired by game design we may license Havok Destruction.

      - If we do not license Havok Destruction we will still make use of our current method of manually showing destruction pieces through scripted events.

    - Securom

      - Depending on if Apollo ships on the PC we may need to license a copy protection technology. Securom has been used by our previous titles and would be a likely licensee.

      - Other options include Steam Anti-Piracy but as previously mentioned, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to a competitor’s distribution channel.