APOLLO

Technical Design

Version 1.5

Revision Tracking

NOTE: All revisions to the document are tracked in this section. Once a revision is completed, a new Version number for document needs to be created.

| Version | Date | Revised By | Notes |
| --- | --- | --- | --- |
| 1.0 | 03/07/2009 | Tarl Raney | Created document and added guidelines from WB |
| 1.1 | 03/30/2009 | Russ Pecoraro | Added preliminary Concept Phase info |
| 1.2 | 04/27/2009 | Russ Pecoraro | Updated for final Concept Phase milestone |
| 1.3 | 07/31/2009 | Russ Pecoraro | Updated for Pre-Production Milestone 2 |
| 1.4 | 09/04/2009 | Russ Pecoraro | Updated for Pre-Production Milestone 3 |
| 1.5 | 10/20/2009 | Russ Pecoraro | Updated for Pre-Production Milestone 4 |

Introduction	4

Engineering Team	4

Roadmap	4

Risks	4

Technical Requirements	4

REQUIREMENT: Improved Streaming System to Support Large, Continuous Spaces	4

REQUIREMENT: Improve Content Creator Productivity	5

Memory Map	6

Technology Licensing Plan	6

# Introduction

The Technical Design Document (TDD) is a living document that, over the course of Pre-Production, will be fleshed out to describe high-level technical aspects of Apollo. The TDD will be updated at each milestone to reflect changes in game design, priority of features and risks.

# Engineering Team

# Roadmap

The technology roadmap is included in the current Apollo Schedule document located here: Apollo Pre-Production Schedule

# Risks

Technology and Engineering department related risks are detailed in the Risk Assessment document located here: Apollo Risk Assessment

Risks will be identified and prioritized by the Engineering Leads, Team Leads/Directors and Strike Teams. As risks are identified they will be noted in the Risk Assessment document and plans will be put in place to implement and monitor mitigation plans.

# Technical Requirements

## REQUIREMENT: Improved Streaming System to Support Large, Continuous Spaces

The Apollo game design calls for large, open city environments. Our technology has traditionally been focused on interior, confined spaces with loading screens between levels. Modifications to our runtime, tools and game code will need to be made to support larger, continuous spaces.

Solution

- Convert remaining assets that don’t currently stream to support streaming. Including, but not limited to, shaders, materials, string database, physics shapes and object property database.

- Support game object streaming and logic for handling objects and their assets from being loaded and unloaded.

- Improve tools support for defining and linking streaming regions.

- Improve tools and runtime support for determining which assets and objects are loaded and what their memory cost is.

- Add tools support for partitioning the entire world into individual sections that can be loaded and unloaded into the editor.

Risks

- The streaming of assets has been handled by our technology in the past but expanding it to support objects and physics shapes will be time consuming and error prone.

- Object streaming will have side effects that will change how we handle the saving and loading of objects as well as how objects are handled when revisiting a region that has already been unloaded.

Mitigation

- Converting our remaining assets to support streaming has begun during pre-production and we will begin work on physics and object streaming during later pre-production milestones.

- Game design has bought off on the effects object streaming will have. However this will be monitored once implemented to ensure design has a full understanding of the changes.

- Continuous spaces with zero load screens is a good goal that both game design and engineering would like to meet, but it is not critical to the overall project. If we are meeting too many challenges with this specific goal we have the option of loading between our city hubs.

## REQUIREMENT: Improve Content Creator Productivity

Post-mortems from previous games using our technology has identified inefficiencies with our ability to quickly iterate on content. Several of our assets must go through a cycle of, edit, pack, copy, and run before the content is even seen.  We also have several assets that are in a very few large source files that contain many individual assets that prohibit multiple people working on those assets. We need to greatly improve our iteration time and allow multiple people to work on single asset groups if we are going to create the amount of content needed to achieve the aesthetic quality for Apollo.

Solution

- Create a striped down version of the game that can be modified and used as a previewer to load specific assets and have those assets updated or recreated at runtime.

- Add the previewer to tools that can make use of realtime previewing such as our FX editor and Model editor.

- Separate our large level files into user created layers that allow sections of the world to be worked on by multiple people.

- Improve rendering performance of our world editor to support larger, denser worlds.

- Add the ability for our game database editor and game code to have game database values editable at runtime.

Risks

- The amount of time to implement some of these solutions is large. We need to make sure the cost doesn’t outweigh the benefit and that the time to implement these solutions doesn’t delay additional tools or feature required to complete the game.

- Some solutions, such as adding layers to WorldEdit, fundamentally change how worlds are organized and developed in.

Mitigation

- Engineering is consistently discussing the priority of features and tools with content to ensure we are working on the features that best meet their needs.

- Solutions that fundamentally change workflow are being implemented early in the project to minimize the impact during production.

# Memory Map

A preliminary memory map for Apollo is located here:

https://confluence/display/batman/Memory+Allocation+for+Apollo

The memory map will be refined and updated throughout the project as more production level test cases are developed and technology changes implemented.

# Technology Licensing Plan

- Licensed Technology

  - Wwise

    - Wwise has been researched and fully evaluated from a tools, content and runtime perspective as the technology for our Audio systems. Wwise has a robust audio tools solution and runtime library.

    - Other options included FMOD which was briefly evaluated by our Audio department and determined to have poor support and inadequate tools.

  - PathEngine

    - PathEngine has been researched and fully evaluated as the technology for our AI navigation.

    - Other options included Kynapse and NavPower. PathEngine proved to be the best fit for our needs.

  - Scaleform

    - The license deal from Scaleform includes their new Scaleform Video which utilizes CRI Movie 2.0 for video playback.

    - We did not and have no plans for evaluating other UI packages.

  - Havok Physics

    - Havok Physics has been the package for our physics simulation for the past 4 shipped titles. We have been pleased Havok Physics so far and do not anticipate switching to a different physics package for Apollo.

    - Other options include Ageia PhysX which was briefly evaluated but determined to not be as feature complete as Havok Physics.

  - Havok Cloth

    - Havok Cloth has been fully evaluated from a tools, workflow and runtime perspective and we have decided to license it for use in Apollo and specifically for use in simulating Batman’s cape.

    - Other options include the Ageia PhysX which was not evaluated specifically for cloth but briefly evaluated for our Physics simulation and determined to not be as feature complete as Havok Physics.

- Other Possible Licensed Technology

  - Bink

    - Our current video playback solution uses Bink. However with the inclusion of Scaleform Video with Scaleform GFx 3.0 we will be investigating the use of Scaleform Video and CRI Movie 2.0 as a replacement for Bink. If our investigations leads us to not use Scaleform Video we will likely need to license Bink.

  - GameSpy

    - Depending on the multiplayer needs for Apollo, as well as retailer politics, we might need to license GameSpy.

    - Other options include Games for Windows Live and SteamWorks, both of which do not have a direct licensing cost. However, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to connect to a competitor’s distribution channel.

  - Havok Destruction

    - Destruction has been discussed as a possible feature for Apollo, although the degree of destruction and priority of the feature has not been determined at this point. Depending on the degree of destruction desired by game design we may license Havok Destruction.

    - If we do not license Havok Destruction we will still make use of our current method of manually showing destruction pieces through scripted events.

  - Securom

    - Depending on if Apollo ships on the PC we may need to license a copy protection technology. Securom has been used by our previous titles and would be a likely licensee.

    - Other options include Steam Anti-Piracy but as previously mentioned, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to a competitor’s distribution channel.