APOLLO

Technical Design

Version 1.1

# Contents

APOLLO	1

Technical Design Doc	1

TECHNICAL DESIGN DOCUMENT (TDD)	4

TDD REQUIREMENTS:	4

# Revision History

NOTE: All revisions to the document are tracked in this section. Once a revision is completed, a new Version number for document needs to be created.

| Version | Date | Revised By | Notes |
| --- | --- | --- | --- |
| 1.0 | 03/07/2009 | Tarl Raney | Created document and added guidelines from WB |
| 1.1 | 03/30/2009 | Russ Pecoraro | Added preliminary Concept Phase info |

# Introduction

The Technical Design Document (TDD) is a living document that, over the course of the Concept Phase and Pre-Production, will be fleshed out to describe all aspects of the technology design. During the Concept Phase, the TDD should focus on technology research, updates/refactor plans for existing systems, benchmarks, risks and technology production planning. The form of the TDD deliverable is up to the team.  Documents, Wiki/SharePoint entries, etc. are all acceptable.  The TDD should take whatever form is easiest for the technology team to produce and most useful to the team. As the TDD should be updated to reflect any changes made to the technology design during the Concept Phase, the most up-to-date version of the TDD should be delivered with each Concept Phase Milestone.

# TDD Requirements:

## Research

- 3rd Person Camera

  - New camera system that allows designer specified parameters per player state and allows a range of movement  by the player

- Brawler Combat

  - 3rd person combat based on design, similar to God of War

  - Simple attacks (Punch, Kick)

  - Recoils

  - Block

  - Simple Combos (Punch+Punch+Kick)

  - Interrupt

    - AI prevents an attack by interrupting the player

  - Counter

  - Disarm

- New Player Movement Types

  - Grapple Hook

  - Glide

- Batman’s Cape

  - We will be evaluating the tools for Havok Cloth as the basis of our simulation for the cape. The runtime portion will not be evaluated until we have more engineering resources.

- New AI Navigation System

  - We have evaluated and selected PathEngine as the 3rd party technology of our AI Navigation.

  - Automatic generation of the NavMesh so Designers will no longer need to place the NavMesh themselves.

  - PathEngine has a robust system for dynamic obstacle avoidance and should remove any issues of interpenetrating characters or objects.

  - Navigation data is transformable within a world, allowing for AI to stand on and move around on moving objects (e.g. tanks, boats, trains, etc.)

  - Supports the creation of unique pathfinding data for multiple agent sizes, preventing bigger agents from traversing smaller spaces.

  - PathEngine can also handle streaming of pathfinding data along with other level data.

- New Animation System

- Continuous blending support via parametric motion technology.

- Smarter animation selection system using predicate logic driven stack machine and motion graph technology.

- New dedicated tool for authoring cross-blends, setting up events such as sound effects, and responding to events such as input.  This tool's primary focus will be for constructing and debugging combat systems, but will be general enough to support all of our animation logic needs.

- LOD System

  - Engineering and WordArt have discussed and have done preliminary research on a new LOD system that will better support larger environments

  - The level will be broken up into multiple regions with proxies that can be substituted for the region per LOD.

  - Radius based “bubble” for creating and destroying smaller objects.

  - All meshes will support LOD

  - Game and engine objects will need to support activation and deactivation for streaming in and out.

- New Scripting System

  - Lua backend in the hopes of easily being able to replace the underlying language if the need arises.

  - Our own internal language used by content creators that gets compiled into Lua

  - Future possibility of providing a visual scripting tool to content creators (not likely in Apollo’s timeframe)

- New Audio system

  - Wwise has been evaluated and selected as our audio tool and runtime package for Apollo.

  - Engineering and the Audio department will be working together on learning the new package as well as getting the package integrated into our tools, runtime, and production workflows.

## Deferred Research

- New Player Movement Types

  - Climbing

  - Mantling

  - Wall Hugging

  - Shadow Dives

- Deferred Rendering

  - Deferred until a graphics engineer can be hired

- Cascading Shadow Maps

  - Deferred until a graphics engineer can be hired

- Multi-threaded Renderer

  - Deferred until a graphics engineer can be hired

- Resource streaming of all resources (Visibility, models, objects…)

  - Deferred until pre-production

- City population tools and systems

  - Deferred until pre-production

  - In order to create cities on a large scale we will need tools to aid with their construction and propagation.

- Asset Management Improvements (Tagging, Searching…)

  - Deferred until pre-production

  - The tagging system will allow for quick searching of assets within our asset depot.  As our worlds become bigger this becomes a greater problem.

- Gadgets

  - Deferred until pre-production

    - Grapple-Snatch

    - Batarang

    - Vision Modes

## Planned Updates / Refactoring

- Build System

  - New dashboard to allow for better monitoring and scheduling of our code and asset builds.

  - Improved hardware and scheduling of hardware for different builds

  - Research into distributed asset builds. No work will be done during concept.

  - New installer based distribution of build to content.  The installer allows us to make certain that the build is installed correctly. This will lower the cost of user support.

- Zero Time Iteration

  - Runtime editable Game Database attributes

  - WYSIWYG like view within our tools

  - Gizmos have been added to our editor.  These gizmos allow you to translate, rotate, and scale objects in our World Editor. (implemented pre concept phase)

- Collaborative Content Creation

  - Layers system in WorldEdit. This system allows multiple content creators to work on the same level at the same time.  This drastically improves the level design workflow.

- Merge of plug-in pipelines

  - Currently our character pipeline is in Maya, and our world creation pipeline is in Max.  We will be moving everything to Max.  This will allow all art departments to work with all assets collaboratively.  This will also lower engineering costs needed to support 3rd party 3D packages.

- Visibility System

  - Research and initial design into visibility occlusion

- Player Physics Simulation

  - The Havok Character Controller will replace our current (non-Havok) player physics simulation.

  - This involves updating some key game objects such as our dimensional based Trigger and VolumeBrush objects, among others, to work within our Havok based physics simulation.

- Trigger Object

  - Because we need to update our Trigger object to work within the physics simulation we are also taking the opportunity to refactor the object based on designer feedback and to better take advantage of planned future systems such as our new scripting language.

- UI

  - Refactor UI game code and content systems to be as stripped down and minimal as possible. This will allow the UI game code and content to begin the project in an optimal and functional state. Legacy UI game code and content from our previous two games will be refactored for future maintainability concerns as well as ease of development during the Production Phase for Apollo.

  - Updates to our 3rd party UI package (Scaleform) will be incorporated as well as features of Scaleform that were not used on our previous projects.

## Benchmarks

- Zero Time Iteration

  - Unreal 3.0

## Risks

- Hiring of specialized senior staff such as networking, rendering and tools

- Expansion of technology to larger spaces, including streaming, visibility and LOD

- Migrating technology to multithreaded architecture

- Animation system to allow for fluid 3rd person animations

- Tool extensions to allow for rapid development and iteration of large quantities of content

- New gameplay systems for a genre the studio has little experience with

## Technology Production Planning

- The game engineering and core technology teams will be supporting the Art, Design and Audio departments in several ways. The tools engineers will be adding much requested features to the tools to help content increase their efficiency, iteration and collaboration. The runtime engineers are providing new technology for improving efficiency and iteration  as well, in the form of a new scripting solution and more runtime editable features such as game database values and object properties. The game engineers are heavily focused on prototyping a lot of the new gameplay features that will be needed for Apollo. Features such as 3rd person camera and brawler combat are new systems to our technology and designs. All of engineering are also providing support to content in the form of helping evaluate technology and discuss feasibility of design elements.

- Technology Licensing Plan

  - Planned Licensed Technology

    - Wwise

      - Wwise has been researched and fully evaluated from a tools, content and runtime perspective as the technology for our Audio systems. Wwise has a robust audio tools solution and runtime library.

      - Other options included FMOD which was briefly evaluated by our Audio department and determined to have poor support and inadequate tools.

    - PathEngine

      - PathEngine has been researched and fully evaluated as the technology for our AI navigation.

      - Other options included Kynapse and NavPower. PathEngine proved to be the best fit for our needs.

    - Scaleform

      - The license deal from Scaleform includes their new Scaleform Video which utilizes CRI Movie 2.0 for video playback.

      - We did not and have no plans for evaluating other UI packages.

    - Havok Physics

      - Havok Physics has been the package for our physics simulation for the past 4 shipped titles. We have been pleased Havok Physics so far and do not anticipate switching to a different physics package for Apollo.

      - Other options include Ageia PhysX which was briefly evaluated but determined to not be as feature complete as Havok Physics.

    - Havok Cloth

      - We need to conduct a proper evaluation of the Havok Cloth tools and runtime before making a definite purchase, but at this point Havok Cloth looks like a promising choice for simulating clothing and other material in Apollo, such as Batman’s cape.

      - We currently have no plans on evaluating other packages.

  - Other Possible Licensed Technology

    - Bink

      - Our current video playback solution uses Bink. However with the inclusion of Scaleform Video with Scaleform GFx 3.0 we will be investigating the use of Scaleform Video and CRI Movie 2.0 as a replacement for Bink. If our investigations leads us to not use Scaleform Video we will likely need to license Bink.

    - GameSpy

      - Depending on the multiplayer needs for Apollo, as well as retailer politics, we might need to license GameSpy.

      - Other options include Games for Windows Live and SteamWorks, both of which do not have a direct licensing cost. However, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to connect to a competitor’s distribution channel.

    - Havok Destruction

      - Destruction has been discussed as a possible feature for Apollo, although the degree of destruction and priority of the feature has not been determined at this point. Depending on the degree of destruction desired by game design we may license Havok Destruction.

      - If we do not license Havok Destruction we will still make use of our current method of manually showing destruction pieces through scripted events.

    - Securom

      - Depending on if Apollo ships on the PC we may need to license a copy protection technology. Securom has been used by our previous titles and would be a likely licensee.

      - Other options include Steam Anti-Piracy but as previously mentioned, SteamWorks has typically not been a viable option due to retailer demands of not forcing their clients to a competitor’s distribution channel.