APOLLO

Pre-Production Playtest Plan

Version 1.1

Revision Tracking

NOTE: All revisions to the document are tracked in this section. Once a revision is completed, a new Version number for document needs to be created.

| Version | Date | Revised By | Notes |
| --- | --- | --- | --- |
| 1.0 | 9/9/2009 | Bob Roberts, Tim Coolidge | Created document |
| 1.1 | 10/23/2009 | Bob Roberts | Updated for PPM4: Status update on PPM4 playtesting. Minor updates to Timeline. |

Play Test Plan	3

Play Test Process:	4

Feature Goals for Play Test:	4

Player Movement:	4

Combat:	5

Stealth:	5

AI Fear and Awareness:	5

Hub 1:	5

Quest System:	6

Ambient Crime:	6

Vehicle level	6

Gadgets:	6

Talent Tree:	7

Interrogation:	7

Additional Goals:	7

Boss fights:	7

# Play Test Plan

Internal Testing Starts

Internal

External Testing Starts

Hub

Internal

Player Movement

Internal

Combat

Internal

Stealth

Internal

Vehicles

Internal

Gadgets

Internal

Talent Tree

Internal

Interrogation

Internal

Boss Fight

Internal

September

October

November

December

January

February

March

Player Movement

Combat

Vehicles

Stealth

Hub

Gadgets

# Play Test Process:

The above timeline represents goals for starting each phase of play testing, with the internal testing start date being more firm, and the external date more flexible. Design will construct levels targeting the elements of each feature that we are seeking feedback on. Once the first round of internal feedback is gathered, a more comprehensive plan for further testing of that feature will be created. After each round of testing (5-10 people per round), design will iterate on the test level and the strike team will iterate on the feature based on the gathered feedback. This will repeat using internal play testers until we’ve either exhausted our supply, or we feel internal feedback has reached the point of diminishing returns. At that point, external tests (4-6 people per round) will begin, following the same pattern.

# Feature Goals for Play Test:

Update 10/23/09: Internal playtesting has started on Basic Player Movement, Vehicles, and limited aspects of Stealth. We need to run more testers through before we collect and deliver their feedback in an official format, but so far, results have been exactly as the team expected… The things we like they like, and the things we find frustrating they find frustrating. Mostly, these early tests have helped us codify which elements of each system we should focus on next.

We will also start playtesting gadgets early in the next Milestone.

# Player Movement:

- Player can traverse through ground navigation with “FreeRun”(Walk/Run/Turn Jump/Climb/Mantle/Ledge Movement)

- Player can clearly recognize grapple points

- Player can combine grapple and glide to maneuver through the world

# Combat:

- Player understanding of Basic Chain (X,X,X,X,X,X...)

- Execution of Simple Combos is easy(gadget, shadow, melee)

- Ability to execute on Grab and its modifier attack

- Ability to time block to execute a Counter attack

- Clear communication to player when Glide Kick is available

- Clear communication to player what target he is Glide attacking

- In Game communication to alert player of Environmental Attack opportunities

  - Vault Kick

  - Drop Light

  - Railing KO

- Clear communication to player when a Bone Breaker can be executed

- Players ability to execute a Bone Breaker

- Recognizable actions by Base Thug: Close melee combat, taunts

- Recognizable actions by Tank: Close melee combat, bullrush, throw objects from distance, AOE attacks

- Recognizable actions by Gunner: Shoots from distance, melee if approached

- Player knows how to execute the “Ride the Tank” gameplay

- Player  knows when he can execute the "Ride the Tank" gameplay

# Stealth:

- Player can identify shadow for hiding from a distance

- Player clearly knows when he is in and out of shadow

- Player knows when he can Shadow Dive

- Player clearly knows where he will shadow dive to

- Player clearly understands when Stealth Attacks are available

- Player knows where he can wall hug

- Player knows how to execute a Wall Hug

# AI Fear and Awareness:

- Clear understanding of AI fear and Awareness levels

- Clear understanding of how player is influencing Fear and Awareness levels

# Hub 1:

- One district that can be explored and not get lost

- Boundaries/transition zones are clear to the player.

- Player can navigate and find the safe house with BatComputer easily

- .

- Player can clearly recognize interiors that they can explore vs dead doors

- Player can navigate the hub with ease and find needed quest locations

- Player recognizes ambient crime locations and understands the value of them.

- Challenge options found by player

# Quest System:

- How to navigate menu screen

- Player can clearly understand

  - What quest he is on

  - What quest is available

  - What quest is locked

  - How many pieces of evidence he needs to unlock the next quest

  - What the goal of each available quest is

  - The description of each piece of evidence he currently has

# Ambient Crime:

- Player understands they are optional

- Player can find them with the Minimap UI

- Understand they are rewarded with EXP

# Vehicle level

- Tumbler

  - Navigation through level is clear

  - Controls are fun and forgiving

  - Weapons are easy to use

- Destructibles are recognizable to players

- Vehicle combat is fun and exciting

# Gadgets:

- Gadgets Selection

  - Ui is clear on how to select

  - Ui is clear on what is currently selected

- Batarang

  - Quick throw and precision aim controls are understood

  - Easy to use in combat and environmental interaction

- SMOKE Grenade

  - Quick throw and precision aim controls are understood

  - Easy to use in combat and environmental interaction

- Detective Vision

  - Clear distinction of on and off

  - Understands purpose of when to use it

    - Collecting evidence for mission progress

    - Unlocks game missions

- Infrared Vision

  - Clear distinction of on and off

  - Understands purpose of when to use it

# Talent Tree:

- Player can easily navigate

- Player can clearly understand

  - What talents he already had

  - What talents are available for purchase

  - What talents he has enough currency to purchase

  - What talents are locked out

  - What each talent does

# Interrogation:

- Player understands who he can and cannot interrogate

- Player understands how to initiate interrogation

- Player understands how to play

- Understands the UI

- Is it fun, funny?

# Additional Goals:

# Boss fights:

- Player understands strategy on how to defeat boss